Spoil removal- $65000 with truck and dog( Small tipper will be used to stockpile at Mels Bend). Included venum certificate and DA documentation.

Lifts

1- $7000

2- $26000

3- $40000

4-$ 52000

5- $65000

This is to excavate and store at Mel's Bend.( Utilising Tipper)

Total excavation= $190000

Total of all with removal of spoil = $255000

From speaking with 3 excavation companies this is the costs that have been put to me without retaining specialists mark up of 20%..

With retaining specialists mark up total cost is $300000 for all works..

Note: These costs are for excavation and disposal of spoil..

Note: Equipment to be used 7tnne excavator & Bobcat. Also a second excavator at some stage as we bench down past lift 2. Truck and dog will be utilized also to remove spoil to disposal site.